NexusCRM Product Decision Log

Maintained by: Sarah Chen, Head of Product

Period: September 2025 — February 2026

How to Use This Log

This document captures significant product decisions, their context, alternatives considered, and rationale. It serves as organizational memory to prevent re-litigating settled decisions and to onboard new team members.

Decision #1: Real-Time vs Batch AI Lead Scoring

Date: November 3, 2025

Decision Maker: Sarah Chen (final call), with CTO and VP Sales alignment

Meeting: Product Strategy — AI Lead Scoring Architecture

Decision: Hybrid approach — lightweight model for instant scoring, full model re-score every 4 hours

Alternatives Rejected:

Pure real-time ($0.12/score, cost prohibitive at scale)

Pure batch/hourly (too slow — 68% of enterprise customers respond to hot leads within 1 hour)

Rationale: Balances speed ($0.03/score) with enterprise requirement for near-instant lead prioritization

Outcome: Model performing at 0.87 AUC. Latency: 145ms. On track for March beta.

Decision #2: Build vs Buy for Unified Inbox Integration Layer

Date: October 22, 2025

Decision Maker: Amanda Liu (CEO)

Meeting: Quarterly Planning

Decision: Build the integration layer in-house

Alternatives Rejected:

MessageBird partnership ($320K/year, data privacy concerns, vendor dependency)

Twilio Flex ($280K/year, weak on social channels)

Acquire Intercom ($2.1B valuation — not feasible)

Rationale: Customer data is our moat; deep CRM context (health score, ARR, history) impossible with third-party embeds; $140K/year cost savings at scale

Trade-off: Social channels delayed 7 months (Nov 2025 → Q1 2026) vs partner approach

Outcome: v1 shipped Nov 15. Social channels targeting Feb 28 (may slip to Mar 14 due to Meta API issues).

Decision #3: Widget Library vs Freeform Canvas for Dashboard Builder

Date: November 20, 2025 (formalized) / September 15, 2025 (initial)

Decision Maker: Aisha Patel with Lisa Park

Meeting: Design Review — Custom Dashboard Builder

Decision: Widget library approach (predefined chart types on a grid layout)

Alternatives Rejected:

Freeform canvas (Figma-like) — 3x slower time-to-first-dashboard, 42% completion rate vs 85%

Rationale: Target users are non-technical (VP Sales, RevOps, Support Managers). Widget library had 3x faster completion and 2x higher satisfaction in user testing (n=8).

Trade-off: Power users limited. Custom SQL widget planned for Phase 2.

Outcome: Design complete. Engineering starting January 2026.

Decision #4: No-Code vs Low-Code for Workflow Automation

Date: January 5, 2026

Decision Maker: Sarah Chen with CEO Amanda Liu

Meeting: Product Strategy Session

Decision: Ship no-code visual builder first (Phase 1); add low-code JavaScript editor in Phase 2

Rationale: 82% of target users are non-technical. Salesforce data shows Flow Builder (no-code) has 45% adoption vs Apex (code) at 8%. CEO directive: "Make it so simple they can build a workflow in under 5 minutes."

Outcome: PRD under review. Q2 2026 target.

Decision #5: Reject Conversation Intelligence for 2026

Date: November 15, 2025

Decision Maker: Marcus Webb (CTO)

Meeting: Product Strategy — 2026 Planning

Decision: Do not invest in conversation intelligence (call recording/analysis) in 2026

Rationale: Market is saturated with well-funded competitors (Gong: $7.2B valuation, Chorus acquired by ZoomInfo, Clari). Our differentiation is CRM-native AI (scoring, predictions, workflows), not call analysis.

Alternatives Considered:

Build basic call transcription + sentiment analysis

Partner with Gong for integration

Outcome: Resources redirected to AI Lead Scoring and Workflow Automation.

Decision #6: Prioritize Workflow Automation Over Customer 360 in Q2

Date: December 15, 2025

Decision Maker: Sarah Chen + Amanda Liu (CEO)

Meeting: Q2 Planning

Decision: Workflow Automation Engine ships in Q2; Customer 360 View deferred to H2 2026

Rationale: Customer 360 requires data unification infrastructure not ready until H2. Workflow automation has a clearer revenue case ($1.8M projected) and addresses the #1 churn reason (RetailMax churned citing "18 Zapier integrations").

Outcome: Workflow Engine PRD in review. Customer 360 on H2 roadmap.

Decision #7: Delay Mobile Redesign from Q1 to Q2

Date: December 10, 2025

Decision Maker: Product Leadership

Meeting: Sprint Planning

Decision: Mobile app redesign moves from Q1 to Q2 2026

Rationale: Mobile usage is 12% of total platform usage. Dashboard Builder and AI Lead Scoring have 4x higher projected ROI. Mobile team to focus on bug fixes and incremental improvements in Q1.

Outcome: Mobile redesign starting April 2026.

Decision #8: SOC 2 Type II as Q1 Non-Negotiable

Date: November 28, 2025

Decision Maker: David Kim (VP Sales) + Amanda Liu (CEO)

Meeting: Revenue Review

Decision: SOC 2 Type II certification must complete by March 15, 2026 — no trade-offs

Rationale: 3 Enterprise deals worth $1.4M combined are contingent on certification. One prospect (MedTech Solutions) requires it for legal compliance.

Outcome: Audit in progress with Deloitte. 2 minor findings being remediated. On track for March 15.

Decision #9: PDF Rendering Library for Dashboard Exports

Date: February 5, 2026

Decision Maker: Aisha Patel + Engineering

Meeting: Technical Spike Review

Decision: Use Playwright over Puppeteer for server-side dashboard rendering

Rationale: Playwright showed 40% better stability in tests, superior CSS grid rendering, and better cross-browser consistency. Cost: $12K/year license.

Outcome: Budget approval pending ($12K).

Decision #10: Webhook Authentication for Workflow Engine

Date: February 7, 2026

Decision Maker: Marcus Webb (CTO) + Security Team

Meeting: Architecture Review

Decision: API keys only in Phase 1; OAuth2 support in Phase 2

Rationale: OAuth2 implementation adds 3 weeks to timeline. API keys sufficient for 90% of webhook use cases (Slack, PagerDuty, custom endpoints). Enterprise customers needing OAuth2 can wait for Phase 2 (Q3).

Outcome: Simplifies Workflow Engine Phase 1 by 3 weeks.

Decision #11: Unified Inbox Meta Webhook Migration

Date: January 31, 2026

Decision Maker: James Rodriguez + Priya Sharma

Meeting: Sprint 2 Retrospective

Decision: Migrate Facebook/Instagram integration from polling to webhooks (2-week delay accepted)

Rationale: Polling approach hits Meta Graph API rate limits at 100+ customers. Webhooks are the scalable path. James: "Shipping without Facebook undermines the 'unified' promise."

Outcome: Unified Inbox v2 target moves from Feb 28 to Mar 14. Sarah communicating to stakeholders.