Meeting Notes: Design Review — Custom Dashboard Builder

Date: November 20, 2025 (Thursday) | 3:00 PM - 4:30 PM IST

Location: Design Studio / Zoom

Attendees: Aisha Patel (PM), Lisa Park (Head of Design), Raj Krishnan (Platform Lead), 2 UX Researchers

Note-taker: Aisha Patel

Agenda

User testing results: Widget Library vs Freeform Canvas

Widget type prioritization

Information architecture for dashboard management

Timeline alignment

1. User Testing Results

Lisa's UX research team ran moderated testing with 8 NexusCRM customers (mix of Enterprise and Mid-Market, roles: VP Sales, RevOps, Support Manager, CEO).

Test: Widget Library vs Freeform Canvas

| Metric | Widget Library | Freeform Canvas |
| --- | --- | --- |
| Time to first dashboard | 12 minutes avg | 38 minutes avg |
| Completion rate | 85% (7/8 users) | 42% (3/8 users, 1 with help) |
| Satisfaction (1-5) | 4.2 | 2.8 |
| "I could use this without help" | 87% agreed | 25% agreed |

Key observations:

Freeform canvas users spent most time on layout/positioning, not data selection

Widget library users immediately focused on "what data do I want to see"

One power user (RevOps at TechFlow) preferred freeform but acknowledged: *"This is great for me, but my VP would never figure this out"*

Widget library users compared experience to "Google Data Studio but simpler"

Freeform canvas users compared it to "Figma but I'm not a designer"

DECISION: Widget Library approach

3x faster time-to-first-dashboard

2x higher completion rate

Aligns with our target user (non-technical business users)

Trade-off: Power users limited. Plan: Add "Custom SQL" widget in Phase 2 for advanced users.

2. Widget Type Prioritization

Lisa presented 12 potential widget types. Team ranked by customer demand + implementation effort:

Phase 1 (Launch — 8 widgets)

KPI Card — Single metric with trend arrow. Most requested. Simplest to build.

Bar Chart — Vertical/horizontal. Category comparisons.

Line Chart — Time-series. Pipeline/revenue over time.

Data Table — Sortable, filterable. Detailed views.

Pie/Donut Chart — Distribution breakdowns.

Funnel — Pipeline stages. Sales teams' most requested visualization.

Leaderboard — Sales rep rankings. Gamification element.

Heatmap — Activity patterns. Support teams love this.

Phase 2 (Post-launch)

Gauge/Meter — Quota attainment visualization

Map — Geographic distribution

Scatter Plot — Correlation analysis

Custom SQL — Power user escape hatch

Lisa's design principle: *"Every widget should be useful with just a drag-and-drop and one data source selection. Zero configuration should produce a reasonable default."*

3. Information Architecture

Dashboard Management Screen

My Dashboards
├── Personal (private to user)
│   ├── My Sales Pipeline
│   └── Weekly Activity Tracker
├── Shared with Me
│   ├── Team Revenue Dashboard (by: David Kim)
│   └── Support Metrics (by: Mike Lawson)
└── Templates
    ├── Sales Overview (system template)
    ├── Support Performance (system template)
    └── Marketing Campaign (system template)

Dashboard Edit Mode

Top bar: Dashboard name, save, share, schedule, export buttons

Left sidebar: Widget palette (drag from here)

Canvas: 12-column grid, widgets snap to grid cells

Right sidebar: Widget configuration panel (appears when widget selected)

Bottom bar: Undo/redo, zoom controls, preview mode toggle

Decision: Grid Size

Decision: 12-column grid with rows auto-expanding

12 columns matches CSS grid conventions (developers can customize via API later)

Minimum widget size: 3 columns x 2 rows

Maximum: 12 columns x 8 rows (full screen)

4. Timeline

| Phase | Scope | Target | Dependencies |
| --- | --- | --- | --- |
| Design complete | All wireframes + prototypes | Dec 15, 2025 | None |
| Engineering Sprint 1 | Widget rendering engine | Jan 17, 2026 | Data API v2 (Jan 31) |
| Engineering Sprint 2 | Drag-and-drop grid | Jan 31, 2026 | Sprint 1 |
| Engineering Sprint 3 | Data query layer | Feb 14, 2026 | API v2 GA |
| Engineering Sprint 4 | Filters + sharing | Feb 28, 2026 | Permissions framework (Feb 22) |
| Engineering Sprint 5 | Export + scheduling | Mar 14, 2026 | None |
| Engineering Sprint 6 | QA + performance | Mar 28, 2026 | None |
| **Beta launch** | **20 customers** | **March 30, 2026** | All above |

Raj flagged: Data query layer is the riskiest component. Querying across all CRM objects with custom fields and calculated metrics is complex. He wants a spike in Sprint 2 to validate the approach.

Aisha's commitment: If the data query spike reveals issues, we'll reduce Phase 1 widget types from 8 to 6 (cutting Heatmap and Leaderboard) to maintain the March 30 beta date.

Action Items

| Action | Owner | Due |
| --- | --- | --- |
| Finalize widget library designs (all 8 types) | Lisa Park | Dec 5 |
| Data query layer architecture spike | Raj Krishnan | Jan 20 (Sprint 2) |
| PRD update with final widget specs | Aisha Patel | Dec 10 |
| User testing: Dashboard management IA | UX Research | Dec 12 |
| Coordinate with Security on permissions timeline | Aisha Patel | Nov 25 |