Meeting Notes: Quarterly Planning — Build vs Buy for Unified Inbox

Date: October 22, 2025 (Wednesday) | 10:00 AM - 12:00 PM IST

Location: Board Room

Attendees: Amanda Liu (CEO), Marcus Webb (CTO), Sarah Chen (PM), James Rodriguez (PM), David Kim (VP Sales), Priya Sharma (VP Eng), CFO Michael Torres

Note-taker: James Rodriguez

Context

James presented the Unified Inbox strategy. Customer research (450 agents surveyed, 12-agent diary study) shows agents spend 28% of time context-switching between 4-6 communication tools. First response times are 4.2 hours vs. 1.5 hour industry benchmark.

Three options were evaluated for the integration layer:

Options Evaluated

Option 1: Build In-House

Cost: $180K/year engineering (3 engineers, 6 months build + ongoing maintenance)

Timeline: 6 months to v1 (email + chat + phone), 10 months for social channels

Pros: Full control, deep CRM integration, data stays in our infrastructure, long-term cost advantage

Cons: Slower initial delivery, engineering distraction from other priorities

Option 2: Partner with MessageBird

Cost: $320K/year at projected scale (500 agents)

Timeline: 3 months integration

Pros: Fast to market, proven infrastructure, all channels day one

Cons: Customer data routed through third party (privacy/compliance concern), limited CRM context in inbox, vendor dependency, per-message pricing scales poorly

Option 3: Partner with Twilio Flex

Cost: $280K/year + $0.01/min voice

Timeline: 4 months integration

Pros: Excellent voice/phone capabilities, good SMS

Cons: Weak on social channels (would need additional partners), complex pricing, limited customization of agent UI

Option 4: Acquire Intercom (explored by CEO)

Cost: Valuation mismatch — Intercom valued at $2.1B, our acquisition budget is $50-100M

Amanda's note: Explored informally. Not feasible at current stage. Revisit in 2-3 years post-IPO.

Discussion

Michael (CFO) ran the numbers:

Build: $180K/year steady state. Break-even vs MessageBird in 8 months.

MessageBird: $320K/year and growing with usage. At 2,000 agents (3-year projection): $1.2M/year.

Michael's recommendation: Build. The math is clear at scale.

Marcus (CTO) raised technical concern:

*"The real issue isn't cost — it's data. If we route all customer messages through MessageBird, we're creating a dependency that affects every customer's data flow. One MessageBird outage and our entire inbox product goes down. Plus, our competitive advantage is CRM context — showing the customer's health score, ARR, and history right in the inbox. Third-party widgets can't access that data without round-trips that add 2-3 seconds of latency."*

David (VP Sales) prioritized speed:

*"I have 3 Enterprise renewals in January that depend on unified inbox. Can we build fast enough?"*

Priya confirmed: v1 (email + chat + phone) achievable by November 15 if we allocate 5 engineers.

Amanda (CEO) made the call:

*"Build it. Our customer data is our moat. I don't want it flowing through third parties. James, give me a plan by Friday."*

DECISION: Build the integration layer in-house

Rationale documented:

Customer data privacy and control

Deep CRM context integration (health score, ARR, history) not possible with third-party embedding

Long-term cost advantage ($180K vs $320K+/year)

Vendor dependency risk (one outage takes down our product)

Trade-off accepted: Slower time to social channels (10 months vs 3 months with partner). Mitigated by shipping v1 (email + chat + phone) by November 15 to meet David's Enterprise renewal deadlines.

Action Items

| Action | Owner | Due |
| --- | --- | --- |
| Unified Inbox v1 project plan | James Rodriguez | Oct 25 |
| Allocate 5 engineers to Inbox team | Priya Sharma | Oct 28 |
| Customer communication: "Social channels coming Q1 2026" | David Kim | Nov 1 |
| Architecture design doc for channel abstraction layer | Marcus Webb | Nov 5 |
| Vendor contract review — terminate MessageBird POC | Michael Torres | Nov 1 |

Next Steps

Weekly status check-ins starting November 1

v1 target: November 15 (email + chat + phone)

v2 target: February 28 (social channels + AI)