Product Requirements Document: AI Lead Scoring Engine

Product: NexusCRM Platform

Author: Sarah Chen, Senior Product Manager

Last Updated: January 15, 2026

Status: Approved

Version: 2.1

1. Overview

Problem Statement

NexusCRM enterprise customers currently rely on manual lead qualification, resulting in sales teams spending 40% of their time on low-quality leads. The average lead-to-opportunity conversion rate across our customer base is 12%, well below the industry benchmark of 22%.

Objective

Build an AI-powered lead scoring engine that automatically evaluates and ranks incoming leads based on behavioral signals, firmographic data, and historical conversion patterns, increasing conversion rates by 35% within 6 months of launch.

Success Metrics

| Metric | Current | Target | Timeline |
| --- | --- | --- | --- |
| Lead-to-opportunity conversion | 12% | 18% | 6 months |
| Sales rep time on qualified leads | 60% | 85% | 3 months |
| Average deal cycle length | 45 days | 32 days | 6 months |
| Model accuracy (AUC-ROC) | N/A | >= 0.85 | Launch |

2. Background & Research

User Research Summary

Conducted 23 customer interviews across Enterprise and Mid-Market segments (Oct 2025)

87% of sales leaders cited "lead quality" as their top productivity barrier

Current workaround: 15 customers built custom Zapier integrations to third-party scoring tools

Key quote: *"We get 2,000 leads a month. My team of 8 reps can properly work maybe 400. We need to know which 400."* — VP Sales, TechFlow Inc.

Competitive Analysis

| Feature | NexusCRM (Proposed) | Salesforce Einstein | HubSpot Predictive |
| --- | --- | --- | --- |
| Custom model training | Yes | Yes | No |
| Real-time scoring | Yes | Batch (hourly) | Batch (daily) |
| Explainable scores | Yes (SHAP values) | Limited | No |
| Minimum data requirement | 500 leads | 1,000 leads | 2,000 leads |
| Price | Included in Pro+ | $50/user/month add-on | Enterprise only |

Decision: Real-time vs Batch Scoring

Decision made on November 3, 2025 in the Product Strategy meeting with CTO Marcus Webb and VP Engineering Priya Sharma.

Decision: We will implement real-time scoring with a hybrid approach — instant scoring on lead creation using a lightweight model, with a full model re-score running every 4 hours.

Rationale: Customer interviews showed that 68% of enterprise customers respond to hot leads within 1 hour. Batch scoring (even hourly) means missed windows. The hybrid approach balances latency with computational cost.

Alternatives Rejected:

Pure batch (hourly) — Too slow for enterprise use case

Pure real-time (full model) — Cost prohibitive at scale ($0.12/score vs $0.03/score)

Rule-based only — Customers already have this; not differentiated

3. User Stories

Epic: AI Lead Scoring Engine (NEXUS-4521)

US-001: As a sales rep, I want to see a lead score (0-100) on every lead record so that I can prioritize my outreach.

Acceptance Criteria: Score visible on lead detail page, lead list view, and mobile app within 30 seconds of lead creation.

US-002: As a sales manager, I want to understand why a lead received its score so that I can coach my team on qualification criteria.

Acceptance Criteria: Each score includes top 3 contributing factors with percentage weights (e.g., "Company size: 35%, Website visits: 28%, Industry match: 22%").

US-003: As a sales ops admin, I want to configure scoring weights and thresholds so that scoring aligns with our specific ICP.

Acceptance Criteria: Admin UI allows adjusting weights for 15+ signal categories. Changes trigger model re-training within 24 hours.

US-004: As a sales rep, I want automatic lead routing based on score tiers so that hot leads reach senior reps immediately.

Acceptance Criteria: Leads scored 80+ route to designated "hot lead" queue. Leads 50-79 follow standard round-robin. Leads below 50 enter nurture sequence.

US-005: As a VP of Sales, I want a scoring performance dashboard so that I can measure ROI and model accuracy over time.

Acceptance Criteria: Dashboard shows conversion rates by score tier, model accuracy trends, and A/B comparison vs. pre-AI baseline.

4. Technical Requirements

Data Inputs for Scoring Model

Firmographic: Company size, industry, revenue, location, tech stack

Behavioral: Website page views, email opens/clicks, content downloads, demo requests

Engagement: Response time to outreach, meeting acceptance rate, number of stakeholders engaged

Historical: Past conversion patterns from similar leads, seasonal trends

Architecture

Model: XGBoost ensemble with SHAP explainability layer

Training pipeline: Automated weekly retraining on Vertex AI

Serving: Real-time inference via Cloud Functions (< 200ms p99 latency)

Storage: BigQuery for training data, Firestore for real-time score cache

API Specification

POST /api/v2/leads/{lead_id}/score
Response: {
  "lead_id": "ld_abc123",
  "score": 87,
  "tier": "hot",
  "confidence": 0.92,
  "factors": [
    {"signal": "company_size", "weight": 0.35, "value": "500-1000"},
    {"signal": "website_visits_7d", "weight": 0.28, "value": 12},
    {"signal": "industry_match", "weight": 0.22, "value": "SaaS"}
  ],
  "scored_at": "2026-01-15T10:30:00Z"
}

5. Release Plan

Phase 1: Beta (March 2026)

Core scoring engine with 10 signal inputs

Score display on lead detail page only

20 beta customers (Enterprise tier)

Phase 2: GA (May 2026)

Full 15+ signal inputs

Score in all views (list, detail, mobile)

Explainability panel

Admin configuration UI

Phase 3: Advanced (August 2026)

Custom model training per customer

Automated lead routing

Performance dashboard

API access for custom integrations

6. Dependencies & Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Insufficient training data for new customers | High | High | Provide industry-standard baseline model; require 500 lead minimum |
| Model bias toward large enterprise leads | Medium | High | Implement fairness audits; segment models by customer tier |
| Customer distrust of AI scoring | Medium | Medium | Explainability-first approach; allow manual overrides |
| Data privacy (GDPR/CCPA) | Low | High | All scoring data processed in-region; PII excluded from model features |

Appendix A: Stakeholder Sign-off

| Name | Role | Status | Date |
| --- | --- | --- | --- |
| Sarah Chen | Product Manager | Approved | Jan 10, 2026 |
| Marcus Webb | CTO | Approved | Jan 12, 2026 |
| Priya Sharma | VP Engineering | Approved | Jan 12, 2026 |
| David Kim | VP Sales | Approved | Jan 14, 2026 |
| Rachel Torres | Head of Data Science | Approved | Jan 15, 2026 |