Product Requirements Document: Custom Dashboard Builder

Product: NexusCRM Platform

Author: Aisha Patel, Senior Product Manager

Last Updated: November 20, 2025

Status: Approved — Development Starting Q1 2026

Version: 1.4

1. Overview

Problem Statement

NexusCRM provides 8 pre-built dashboards covering common use cases. However, 72% of Enterprise customers have requested customizable dashboards to match their unique KPIs and reporting needs. Currently, customers export data to Looker or Tableau for custom views — a workflow that introduces 24-48 hour data lag and costs an average of $15K/year in additional tooling.

Objective

Build a drag-and-drop dashboard builder that allows non-technical users to create custom dashboards from any NexusCRM data source, reducing dependency on external BI tools by 60%.

Business Case

TAM expansion: Dashboard builder is the #1 requested feature in Enterprise renewal negotiations (cited in 34% of at-risk accounts)

Revenue impact: Projected to prevent $2.8M in annual churn and unlock $1.2M in upsell to analytics add-on tier

Competitive necessity: Salesforce, HubSpot, and Zoho all shipped custom dashboards in 2024-2025

2. User Research

Jobs to Be Done

*"When I'm preparing for my board meeting, I need a single view showing pipeline, revenue forecast, and customer health — not three separate reports."* — VP Revenue, SaaSMetrics Inc.

*"My CEO asks me random questions every Friday. I need to build a dashboard once and have it auto-update."* — Head of Operations, GrowthStack

*"Our sales team in APAC has completely different KPIs than North America. One-size-fits-all dashboards don't work."* — Regional Sales Director, CloudNet Global

Decision: Widget Library vs. Freeform Canvas

Decision made on September 15, 2025 in the Design Review with Head of Design Lisa Park.

Decision: Widget library approach (predefined chart types that users drag onto a grid layout).

Rationale: User testing with 8 customers showed that freeform canvas (like Figma-style) overwhelmed non-technical users. Widget library had 3x faster time-to-first-dashboard (12 min vs 38 min) and 2x higher completion rate (85% vs 42%).

Trade-off acknowledged: Power users will find widget library limiting. We plan to add a "custom SQL" widget in Phase 2 for advanced users.

3. Feature Specification

Widget Types (Phase 1)

| Widget | Data Sources | Interactions |
| --- | --- | --- |
| Bar Chart | Any metric over time/categories | Click to drill down, hover for details |
| Line Chart | Time-series metrics | Zoom, date range picker |
| Pie/Donut Chart | Categorical breakdowns | Click slice to filter dashboard |
| KPI Card | Single metric with trend | Click for detail view |
| Data Table | Any object with columns | Sort, filter, search, export |
| Funnel | Pipeline stages | Click stage for records |
| Heatmap | Activity/usage patterns | Hover for cell details |
| Leaderboard | Ranked metrics (rep performance) | Toggle time periods |

Data Sources Available

Leads, Contacts, Accounts, Opportunities (core CRM)

Tickets, Conversations (support)

Campaigns, Email metrics (marketing)

Custom Objects (customer-defined)

Calculated fields and formulas

Dashboard Configuration

Grid: 12-column responsive grid, widgets snap to grid

Filters: Global date range, segment filters, and per-widget filters

Sharing: Private, team, or organization-wide visibility

Scheduling: Automated email delivery (daily, weekly, monthly)

Export: PDF, PNG, CSV (data), and presentation mode for meetings

4. User Stories

Epic: Dashboard Builder (NEXUS-6200)

US-201: As a sales leader, I want to drag widgets onto a canvas to build a custom dashboard so that I can visualize the exact KPIs my team tracks.

US-202: As a RevOps manager, I want to set global filters on a dashboard so that all widgets update simultaneously when I change the date range or segment.

US-203: As an executive, I want to receive a weekly email with my dashboard snapshot so that I stay informed without logging into the product.

US-204: As a team lead, I want to share my dashboard with specific teammates so that we have a shared view of our metrics.

US-205: As a sales rep, I want to create a personal dashboard showing my deals, activities, and quota attainment so that I can self-manage my performance.

US-206: As an admin, I want to create dashboard templates that new users can clone so that onboarding is faster.

5. Effort Estimation

| Component | Engineering (weeks) | Design (weeks) | QA (weeks) |
| --- | --- | --- | --- |
| Widget rendering engine | 6 | 2 | 2 |
| Drag-and-drop grid system | 4 | 3 | 2 |
| Data query layer | 5 | 0 | 2 |
| Filter system | 3 | 1 | 1 |
| Sharing & permissions | 2 | 1 | 1 |
| Scheduled delivery | 2 | 0.5 | 1 |
| Export (PDF, PNG, CSV) | 2 | 0.5 | 1 |
| **Total** | **24 weeks** | **8 weeks** | **10 weeks** |

Timeline: 3 engineers + 1 designer = ~10 weeks with parallel workstreams.

6. Dependencies

Data API v2 — Dashboard builder requires the new unified data API (shipping Jan 2026). Confirmed with Platform team lead Raj Krishnan.

Permissions framework update — Current role-based access doesn't support dashboard-level sharing. Security team delivering update by Feb 15, 2026.

PDF rendering service — Evaluating Puppeteer vs. Playwright for server-side dashboard screenshots. Decision pending performance benchmarks (due Jan 30).